## Slide 1
During test planning and test design activities for any invest project, consult with Maintenance QA team to understand the application impacts
Use Quality Center as a tool for Requirements Gathering
Rotation of MTC QA resources in every Quarter within maintenance application areas
Train new resources and provide adequate KT, before starting with new projects
Update QA Plan with appropriate change control measures
Raise resource demand in advance to get application access in advance
Project Management to facilitate the completion of Functional Test Plan and Test Conditions walkthrough, prior to commencement of QA Functional Testing
PPM allocations to be completed at the beginning of the project to avoid task related issues
In Retrospection – Claims/S&S/REIN
1
Keep Doing
Stop Doing
More of
Less Of
Risk Based Testing
Monthly Meetings between onsite and offshore Claims/S&S team.
Update the KT asset periodically and assign the ownership to each of the KT asset.
Prepare checklist to overcome the deployment and environment issues
Map requirements into Quality Center to achieve end-to-end traceability from requirements thru test cases
Metrics reporting thru Quality Center
Invoice billing automation thru PPM
Meetings with Application Owners / Invest Delivery Managers to understand upcoming projects and to discuss QA roadblocks
Channelize the estimation techniques and educate the Project Team
In case of frequent revisions scope and timelines, please highlight the increase in effort and the resource impacts to project team prior to start working on the same
Provide laptops for QA associates
Introduce automation for accomplishing basic functionalities in an application in order to avoid test data preparation effort during test execution
Set expectations to Project Management, Business Analysts and Development team about our Functional Test Approach and TCP Estimates
PPM allocations to be completed at the beginning of the project to avoid task related issues
Start Doing
Notes: 1

## Slide 2
In Retrospection – Claims/S&S/REIN
2
Keep Doing
Stop Doing
Start Doing
More of
Less Of
Test conditions walkthrough prior to each release
Seamless knowledge transition between Invest and Maintenance teams
Providing technical solutions for day to day activities
Continue to have the test artifacts only in QC (even for review process)
Conduct periodic team meetings and provides updates on Tools, Technologies etc.,
Conduct periodic meetings with the team to discuss on project status, issues, risks and concerns
Continue Weekly Status Report and Monthly Operational Reviews with the team
Updating KT documents
Leads working together as a team from project planning to delivery
Continue following the test execution process and cycle ratio 100:70:50 to deliver good quality
Metrics Dashboard, Daily Execution Scorecard, WSR, MOR reports etc.,
Involving offshore QA team in all project test deliverable and other walkthrough meetings for better visibility in the project
Update regression test beds periodically with new functionalities and more complex test scenarios
Generating public reports in Quality Center to facilitate the project team members to view the required data
Lessons Learnt in projects
Notes: 2

## Slide 3
In Retrospection – Claims/S&S/REIN
3
Cognizant Confidential
Stop Doing
More of
Less Of
Increased regression coverage Automation
Cross training
Functional Decomposition
Cross training Functional testers in automation
Test data repository
Early involvement of testers to do the static testing which reduces bugs and cost of fixing it. Consistent usage of Quality Center across divisions
Adopting the Qualipedia process and templates
Maximum utilization of share points for sharing the reports across divisions
QA involvement from beginning of the project
Start Doing
Analysis for regression testing in impacted areas
Project Lessons Learnt sessions within QA team
KT sessions to MTC QA team about business impacts due to changes introduced in every release
Usage of QC effectively for tracking Metrics
Educate Project Management on QA usage in various phases of the project
Update QA Plan on a regular basis and keep management informed about the changes
Bring in consistency across all application areas w.r.t process awareness and handoff to different parties/ vendors within the application team
KT sessions targeted to areas refused for functional testing Quality Center as a Centralized tool
Knowledge mining sessions
Introduce scope of automation in all areas
Collaboration with other LOBs
Team Building activities
Defect Root Cause Analysis
Keep Doing
Notes: 3

## Slide 4
In Retrospection – Claims/S&S/REIN
4
Keep Doing
Stop Doing
Start Doing
More of
Less Of
Multiple requirement changes during design and execution phase
Inclusion of PPM’s in the mid of releases
Partial allocation of the resources should be reduced.
Project Workloads
Same resource allocated to multiple projects, especially offshore (Multiple project allocation for one resource)
Adhoc request for resources
Partial allocation of a resource
Adhoc requests for testing
Recurring estimation reviews within QA team, if effort variation is less than or equal to 50 person days
Last minute requirement changes
Requirement changes during design and test execution
Notes: 4

## Slide 5
In Retrospection – Claims/S&S/REIN
5
Keep Doing
Stop Doing
Start Doing
More of
Less Of
Requirement of having test conditions in any other form, other than QC
Tracking Test Execution Status in Excel spreads
Partial allocation for Large Invest Projects
Less than 0.25 FTE in a month for QA Leads, less than 0.50 FTE for QA offshore resources and less than 0.10 FTE in month for QA Managers and
Allocating QA resources in more than 2 projects
Test Execution at Onsite unless there is an emergency need.
Estimates with very little information
Test documentation inconsistencies ( in excel, word etc.,)
Functional Testing driven by end date
Notes: 5

## Slide 6
Action Items
Risk based testing to be piloted in any one of the projects in claims. Walkthrough of the RBT and the template to measure the risk exposure value to be presented. (To claims and S&S team onsite and offshore)
Monthly meetings between onsite and offshore for Claims and Sales & Services.
Functional decomposition: Walkthrough the FD developed for CI and Loss Connect.
Updating the KT asset and providing the ownership for each of the assets to ensure that the assets are updated in a periodic basis.
Test design walkthrough- Provide the test design documents to BA 2 days in advance and request them to go over the document before the meeting and request them to provide the review comments during the review meetings.
Automation : Walkthrough the automation scripts developed for source.